TEST PLAN

Authors:
Atul Singh
Suhag
Vilas M

Version: 1.0

Modules:
teacher.h, admin.h, student.h

Scope and objective:
The system would provide a basic set of features to add students and teachers, update marks of students and view the report of each student. The scope of the test plan is to document all the functional testing procedures.
The objective of the document is to facilitate unit testing of the system.

Entry and exit criteria:
The conditions that must be prevalent before the testing begins are as follows:
1. Executable code should be present.
2. The freopen testing tool must be available.
3. Documentation for all the design and development plans must be available.
4. g++ compiler must be present on the system.

The conditions that must be met before we exit the testing lifecycle are as follows:
1. All the test cases planned must be run.
2. The code must be rectified wherever necessary such that all loopholes in the individual modules are removed and at least 95% of the test cases should match the expected output.

Test cycle:
1. There will be one test cycle for functional testing.
2. The objective of the test cycle is to identify loopholes, memory leaks, related bugs and crashes if any.

Signoff:

20th March, 2017 : Test plan formulated.
      2. 27th March, 2017 : Testing Phase Completed Successfully

Test cases:

ID	1
Modules involved	admin.h, teacher.h
Purpose	To check for valid input
Steps	Add teacher in admin mode. / Enter teacher name, ID and subject name. / Enter invalid subject code.
Expected output	Inform user of invalid input
Status	Pass
Priority on failure	-

ID	2
Modules involved	admin.h, student.h
Purpose	To check registration of student
Steps	Add student in admin mode. / Enter student details. / Go to the report.
Expected output	Student details must be displayed with status as “Result not yet declared”
Status	Pass
Priority on failure	-

ID	3
Modules involved	teacher.h
Purpose	To check if the teacher can update the marks of all registered students in one go
Steps	Go to teacher mode by entering teacher ID. / Enter marks of students one by one
Expected output	Option to enter marks of all students should be displayed
Status	Pass
Priority on failure	-

ID	4
Modules involved	teacher.h
Purpose	To check if the teacher can update the entries more than once
Steps	Go to teacher mode by entering teacher ID. / Enter marks of students one by one.
Expected output	Option to enter marks of all students should be displayed
Status	Pass
Priority on failure	-

ID	5
Modules involved	student.h, teacher.h
Purpose	To ensure percentage is not displayed till all subject marks are entered
Steps	Go to teacher mode by entering teacher ID for two teachers. / Enter the marks for all students. / Go to student mode by entering roll number.
Expected output	If all subject marks aren't entered, percentage should not be displayed
Status	Pass
Priority on failure	-

ID	6
Modules involved	student.h, teacher.h
Purpose	To ensure percentage is displayed correctly
Steps	Go to teacher mode by entering teacher ID for five teachers. / Enter the marks for all students. / Go to student mode by entering roll number.
Expected output	Percentage displayed should be correct
Status	Pass
Priority on failure	-